Edit & Re-publish (Versioning)

ShipFast Feature One-Pager  ·  Medium Lift  ·  Est. 1–2 weeks

| Feature ID | versioning |
| --- | --- |
| Effort | 1–2 weeks (Medium) |
| Owner | TBD |
| Status | To Do |
| Date | 2026-06-04 |

# 1. Overview & Business Value

Publishers on ShipFast currently cannot update a live page without deleting and re-uploading it, which breaks existing URLs. This feature adds in-place editing with version history, keeping the public URL stable while letting content evolve.

Key user benefit:

- Live URL stays permanent — no need to re-share links every time content changes.

- Up to 5 historical versions stored in S3, enabling one-click rollback.

- Reduces churn from accidental overwrites and enables iterative publishing.

# 2. Technical Requirements & Architecture

## 2.1 Data Model

Each page slot becomes a versioned object in S3. The canonical public key always serves the latest version; numbered keys preserve history.

S3 key schema:

pages/{userId}/{pageId}/latest.html          <- served at public URL

pages/{userId}/{pageId}/v1.html

pages/{userId}/{pageId}/v2.html

pages/{userId}/{pageId}/meta.json            <- {currentVersion, versions[]}

meta.json structure:

{

"currentVersion": 3,

"versions": [

{ "v": 1, "uploadedAt": "2026-01-10T09:00:00Z", "sizeBytes": 12400 },

{ "v": 2, "uploadedAt": "2026-03-22T14:30:00Z", "sizeBytes": 13100 },

{ "v": 3, "uploadedAt": "2026-06-04T08:00:00Z", "sizeBytes": 13500 }

]

}

## 2.2 API Endpoints

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/pages/:id | PUT | Upload new version of a page |
| /api/pages/:id/versions | GET | List all stored versions + metadata |
| /api/pages/:id/rollback/:v | POST | Restore version :v as latest |

## 2.3 Architecture Flow

- User submits new HTML via dashboard or API.

- Backend reads meta.json to determine next version number.

- Saves file as v{N}.html and copies it to latest.html (atomic S3 copy).

- Updates meta.json; prunes oldest version if > 5 exist (S3 DeleteObject).

- Public URL (serving latest.html) sees the new content immediately.

# 3. Implementation Steps

## 3.1 Backend (Node.js / server.js)

- Add PUT /api/pages/:id route; validate auth ownership of pageId.

- Read meta.json from S3 (or init if missing); calculate next version number.

- Upload new HTML as v{N}.html, then S3 copy to latest.html.

- Enforce 5-version cap: if versions.length > 5, delete the oldest v{M}.html.

- Write updated meta.json back to S3.

- Add GET /api/pages/:id/versions — read and return meta.json.

- Add POST /api/pages/:id/rollback/:v — copy v{N}.html → latest.html, update meta.json.

Key helper (pseudocode):

async function publishNewVersion(userId, pageId, htmlBuffer) {

const meta = await readMeta(userId, pageId) || { currentVersion: 0, versions: [] };

const nextV = meta.currentVersion + 1;

await s3.put(`pages/${userId}/${pageId}/v${nextV}.html`, htmlBuffer);

await s3.copy(`...v${nextV}.html`, `...latest.html`);

meta.versions.push({ v: nextV, uploadedAt: new Date().toISOString(), ... });

if (meta.versions.length > 5) {

const oldest = meta.versions.shift();

await s3.delete(`pages/${userId}/${pageId}/v${oldest.v}.html`);

}

meta.currentVersion = nextV;

await writeMeta(userId, pageId, meta);

}

## 3.2 Frontend (Dashboard)

- Replace the current "Upload" button flow with a PUT to the existing page endpoint if the user already has a deployed page.

- Add a "Version history" panel on the page details view, rendering data from GET /versions.

- Each version row shows: version number, upload date, file size, and a "Restore" button.

- Confirm dialog before rollback ("This will replace your live page with v{N}. Continue?").

## 3.3 Database / Storage

- No SQL schema changes required — all state lives in S3 meta.json.

- If Redis is in use for view counts, no additional keys needed.

- Ensure S3 bucket policy allows DeleteObject for version pruning.

- Consider enabling S3 Versioning at the bucket level as a safety net (optional).

# 4. Testing Strategy

## 4.1 Unit Tests

| Test Case | Expected Behaviour |
| --- | --- |
| First publish creates v1 | meta.json has currentVersion=1, versions=[{v:1}] |
| 6th publish prunes oldest | versions.length stays at 5; v1.html deleted from S3 |
| Rollback to valid version | latest.html content matches the rolled-back version |
| Rollback to non-existent version | 404 returned; latest.html unchanged |
| PUT from non-owner | 403 Forbidden; S3 unchanged |

## 4.2 Integration Tests

- PUT → GET /versions: verify version list grows and contains correct metadata.

- PUT × 6 → GET /versions: confirm only 5 versions listed; oldest S3 key absent.

- PUT → fetch public URL: confirm latest.html returns the new content.

- POST /rollback/2 → fetch public URL: confirm content matches v2.

Example integration test (Jest + supertest):

it('PUT updates live URL', async () => {

await request(app).put('/api/pages/page-abc')

.set('Authorization', `Bearer ${token}`)

.send({ html: '<h1>v2</h1>' }).expect(200);

const res = await request(app).get('/p/page-abc');

expect(res.text).toContain('<h1>v2</h1>');

});

## 4.3 End-to-End Tests (Playwright)

- Log in as test user, go to dashboard.

- Upload a page; confirm it deploys (visit public URL).

- Use the dashboard Edit flow to upload new HTML.

- Reload public URL; assert updated content is live.

- Open Version history panel; assert two entries visible.

- Click Restore on v1; confirm public URL reverts.

# 5. Deployment Checklist

## 5.1 Pre-deployment

- S3 bucket policy includes s3:DeleteObject permission for the backend IAM role.

- All unit and integration tests pass in CI.

- PUT /api/pages/:id endpoint covered by auth middleware (ownership check).

- meta.json schema validated (JSON Schema or Zod) before write.

- Feature flag enabled for internal staging environment.

## 5.2 Migration

Existing pages have no meta.json. The backend must handle this gracefully:

- On first PUT to an existing page, initialise meta.json with currentVersion=1, treating the current latest.html as v1.

- No batch migration required — lazy initialisation on first edit is sufficient.

## 5.3 Production Deploy

- Deploy backend changes (zero-downtime rolling restart).

- Verify staging smoke test: publish a version, confirm history endpoint.

- Enable feature flag for 10% of users; monitor error rate for 30 min.

- Full rollout if error rate < 0.1%.

# 6. Success Metrics & Rollback Plan

## 6.1 Success Metrics

| Metric | Target (30 days post-launch) |
| --- | --- |
| % of active users who re-publish at least once | ≥ 30% |
| Rollback actions triggered | > 0 (feature is discovered & used) |
| PUT endpoint error rate (5xx) | < 0.5% |
| S3 DeleteObject errors (pruning) | < 0.1% |
| P95 publish latency (PUT end-to-end) | < 2 s |

## 6.2 Rollback Plan

Risk: a bug in the pruning logic deletes a version that should have been retained.

Mitigation:

- Enable S3 Object Versioning on the bucket as a pre-deploy step (soft delete).

- If defect detected post-deploy: disable the versioning feature flag immediately.

- Restore any incorrectly deleted objects via S3 console (versioned bucket retains them).

- Hot-fix, re-test, and re-deploy; re-enable flag.

Note: the public URL (latest.html) is written atomically via S3 copy — there is no window where a viewer sees a partial state. The worst-case failure mode is that latest.html is not updated, leaving the old version live.

This document is auto-generated from the ShipFast Feature Roadmap artifact.